SEN 401

SOFTWARE CONFIGURATION MANAGEMENT & MAINTENANCE

Theory Class Note  ─  Weeks 1–8  |  2 Units

| Course Code | SEN 401 |
| --- | --- |
| Course Title | Software Configuration Management & Maintenance |
| Credit Units | 2 Units |
| This Note Covers | Weeks 1–8 (Theory Component) |
| Course Project | Applying SCM to the KDU EMS (Assessment Management System) |
| Standards Referenced | IEEE 828, ISO 10007, CMMI, ITIL, GitFlow |
| Academic Session | 2026/2027 ─ First Semester |

# Course Overview: Why SCM Exists

On 4 June 1996, Ariane 5 — ten years and USD 7 billion in development — self-destructed 37 seconds after launch. The cause: a 64-bit number converted to a 16-bit integer caused an overflow in a software component reused from Ariane 4 without retesting in the new environment. Nobody had formally tracked that the component's operating conditions had changed. The SCM process — configuration identification, change control, and auditing — had not been applied to the reused software. SEN 401 teaches you how to prevent exactly this class of failure.

More practically, this course teaches you to operate confidently inside the change management, release management, and configuration control processes that every professional software team uses. A team that cannot manage its own codebase reliably will eventually ship something broken to the people who depend on it.

## The Course Project: SCM for the KDU EMS

Throughout this course you apply SCM principles to the KDU Final Year Project Assessment Management System (EMS) — a real FastAPI/React application deployed on Render and actively used. Every week's theory is grounded in a real question: How do we baseline version 1.0? How do we process a request to change the grading rubric? How do we audit the system before releasing version 2.0? Using a real system makes the learning immediate and directly transferable.

## 8-Week Progression

| Week | Topic | Core Competency Gained |
| --- | --- | --- |
| 1 | Introduction to SCM | Explain the four SCM functions and their purpose |
| 2 | Organisational Context & SCM Planning | Write a Software Configuration Management Plan (SCMP) |
| 3 | Configuration Identification & Baselines | Define Configuration Items and establish baselines |
| 4 | Configuration Control — The Change Process | Run a Change Control Board and evaluate Change Requests |
| 5 | Implementing Changes, Deviations & Waivers | Implement an approved change with full documentation |
| 6 | Configuration Status Accounting | Produce status reports with complete traceability |
| 7 | Configuration Auditing | Conduct Functional and Physical Configuration Audits |
| 8 | Software Maintenance & Modern SCM | Map maintenance types to real work; describe CI/CD in SCM terms |

WEEK 1  ─  INTRODUCTION TO SCM — WHAT IT IS AND WHY IT EXISTS

🎯 SCENARIO: EMS Version Confusion Three developers on the EMS team are all working on version 2.0. Developer A is modifying the grading rubric. Developer B is changing the same file for a new programme track. Developer C deployed what he thought was version 2.0 to staging — but it was an older copy from a local folder. The head of department runs a demo for the Vice Chancellor. The application crashes. There is no record of which version is deployed anywhere. Nobody knows which copy of the code is the real one. This is what Software Configuration Management was designed to prevent.

## Learning Objectives

- Define Software Configuration Management and explain its purpose.

- Describe the four core SCM functions: identification, control, status accounting, and auditing.

- Explain why SCM exists by connecting it to real software project failures.

- Define key vocabulary: configuration item, baseline, change request, configuration status.

- Describe the major SCM standards: IEEE 828, ISO 10007, CMMI.

## 1. Introduction

Software Configuration Management (SCM) is the discipline of tracking and controlling changes to software. IEEE 828 defines it as 'the discipline of identifying the configuration of a system at discrete points in time for the purpose of systematically controlling changes to this configuration and maintaining the integrity and traceability of this configuration throughout the system life cycle.'

In plain language, SCM answers three questions at all times: What exactly do we have? (identification) How do we change it safely? (control) What is the current state of everything? (status accounting and auditing). Without SCM, teams face a predictable set of problems: nobody knows which version is in production, changes break things because their impact was never analysed, testing is done on a different version than what was deployed, and when something goes wrong there is no audit trail.

## 2. Core Concepts

### 2.1 The Four SCM Functions

Figure 1: The Four Core Functions of Software Configuration Management

SCM is organised around four interdependent functions. Identification defines what is being managed. Control governs how it can be changed. Status Accounting records what has happened. Auditing verifies that what was built matches what was approved. All four are necessary — an organisation that does identification and control but not auditing is operating blind.

| Function | What It Does | Without It |
| --- | --- | --- |
| Identification | Defines exactly what items are under control with unique identifiers | No one agrees on what the current version is |
| Control | Manages how changes are requested, evaluated, approved, and implemented | Anyone can change anything at any time, breaking others' work |
| Status Accounting | Records and reports the current state of all CIs and their change history | No audit trail; nobody knows what changed or when |
| Auditing | Verifies that the built software matches the approved design | Software ships with unapproved changes or missing features |

### 2.2 Key SCM Vocabulary

| Term | Plain Meaning |
| --- | --- |
| Configuration Item (CI) | Any item placed under SCM control — code, documentation, test cases, build scripts, dependencies |
| Baseline | A formally approved snapshot of one or more CIs at a specific point, from which future changes are measured |
| Change Request (CR) | A formal document proposing a modification to one or more CIs |
| Change Control Board (CCB) | The body with authority to approve, defer, or reject Change Requests |
| Configuration Status Accounting | Recording and reporting of all information needed to manage a configuration |
| Configuration Audit | A formal examination verifying a CI meets its specified requirements |
| Deviation | A departure from a requirement approved before the product is built |
| Waiver | Acceptance of a non-conformance after the product is built |
| Software Library | The controlled repository holding all authorised versions of all CIs |

### 2.3 SCM Standards

| Standard | Organisation | What It Provides |
| --- | --- | --- |
| IEEE 828 | IEEE | The primary standard defining what an SCMP must contain |
| ISO 10007 | ISO | Configuration management guidelines across all engineering domains |
| CMMI | SEI | Process maturity model including SCM as a Key Process Area |
| ITIL | Axelos | IT service management framework covering change, release, and configuration management |

★ REMEMBER You do not need to memorise the full text of any standard. Understand what each is for, why organisations adopt them, and what category of requirement each governs. Interviewers ask about awareness, not recitation.

## 3. Why SCM Exists — Lessons from Failures

🌐 REAL-WORLD: Therac-25 (1985–1987) The Therac-25 radiation therapy machine killed and injured patients due to software defects. A contributing factor: the software was modified after testing was complete, without retesting. Changes were not tracked. An SCM process requiring any post-test change to trigger re-evaluation and re-test would have prevented this.

🌐 REAL-WORLD: Nigerian Banks and System Downtime Several Nigerian commercial banks have experienced extended system outages caused by failed software changes pushed to production without adequate change control. The CBN's cybersecurity framework now explicitly requires change management procedures — essentially mandating SCM for financial institutions.

## 4. Industry Connection

In Nigerian banks, telecoms, and fintech companies, the change management and release management functions of SCM are exercised daily. Every CBN-supervised bank has a Change Advisory Board that reviews proposed system changes before they touch production. Every change to a core banking system goes through a formal Change Request process. A graduate who joins a financial software team without understanding this process will be unable to participate meaningfully in release planning from day one.

⚙ INDUSTRY TIP Job postings for Software Engineer, Release Engineer, and DevOps Engineer in regulated industries routinely specify 'familiarity with change management processes,' 'ITIL Foundation,' or 'CMMI experience.' These are all synonyms for what this course teaches. Understanding they are the same underlying discipline — just labelled differently — is itself a competitive advantage.

## 5. EMS Project Connection

🔧 EMS PROJECT CONNECTION This week: identify what went wrong in the opening scenario using SCM vocabulary. Which of the four SCM functions was missing? What specific SCM artefact (a baseline, a CI register, a deployment record) would have prevented each problem?

## 6. Common Mistakes

- Treating SCM as only about version control — Git is one tool; SCM also covers documentation, change approval processes, auditing, and maintenance planning.

- Confusing a version number with a baseline — a version number is a label; a baseline is a formally approved, locked snapshot with an associated audit trail.

- Thinking SCM is only for large projects — even a solo developer benefits.

- Believing agile teams do not use SCM — they implement it through sprint reviews, PRs, and pipelines.

## 7. Summary

SCM is the discipline that tracks and controls software changes. Its four core functions — identification, control, status accounting, and auditing — work together to ensure teams always know what version exists, how changes are made safely, what the current state is, and whether built software matches its approved specification. IEEE 828 and ISO 10007 provide the standards framework; CMMI and ITIL operationalise it in maturity and service management contexts.

## 8. Review Questions

- State the four core SCM functions in order and give one sentence describing each.

- What is the difference between a version number and a baseline? Give an example of each from EMS.

- Explain why the Ariane 5 disaster was an SCM failure, not just a software bug.

- A solo developer argues SCM is unnecessary overhead. Construct a counter-argument.

- The EMS team has three developers working on the same file with no version control. Identify three specific problems this causes and which SCM function addresses each.

## 9. Further Reading

- IEEE 828-2012 — ieee.org

- ISO 10007:2017 — iso.org

- Roger Pressman, 'Software Engineering: A Practitioner's Approach' (Ch. on SCM)

- CMMI Institute, 'Configuration Management Process Area' — cmmiinstitute.com

WEEK 2  ─  ORGANISATIONAL CONTEXT & SOFTWARE CONFIGURATION MANAGEMENT PLANNING

🎯 SCENARIO: The EMS Has No SCM Plan The EMS project has run for eight months with no document describing how changes are approved, who decides what goes into each release, or how the test environment differs from production. When the external supervisor asks for a formal version history and change log, the team has nothing to show. This week you learn to produce the document that governs the entire SCM process: the Software Configuration Management Plan.

## Learning Objectives

- Explain where SCM sits within an organisation's broader structure.

- Describe the contents of an SCMP per IEEE 828.

- Explain SCM surveillance — how compliance is monitored.

- Distinguish between constraints and guidance in SCM.

- Begin drafting an SCMP for the EMS project.

## 2. Core Concepts

### 2.1 SCM in the Organisation

SCM sits at the intersection of software development (which produces the CIs), quality assurance (which enforces process standards), and project management (which provides the authority structure for change decisions). In large organisations, a dedicated SCM manager owns this function. In small teams, it is shared between the team lead and a QA engineer. In a student project, one person acts as SCM coordinator.

| Organisational Level | SCM Responsibility | EMS Example |
| --- | --- | --- |
| Management | Establish and resource SCM; chair the CCB | Project supervisor approves all releases |
| SCM Coordinator | Write and maintain the SCMP; monitor compliance; generate status reports | One designated team member maintains the SCMP and Git branching rules |
| Developers | Follow the SCM process: version control, raise CRs, no merging without approval | All EMS developers use GitFlow and raise issues before making changes |
| QA | Verify changes are tested before approval; participate in audits | EMS QA runs regression tests before each release |

### 2.2 The Software Configuration Management Plan (IEEE 828)

| IEEE 828 Section | Governance Question Answered | EMS Example Content |
| --- | --- | --- |
| Introduction | What system and what scope? | This SCMP governs the KDU EMS from v1.0 to v3.0 |
| SCM Management | Who is responsible? What is the CCB? | Project supervisor = CCB chair; team lead = SCM coordinator |
| SCM Activities | What tasks will be performed and when? | Identification at start; weekly status reports; pre-release audit |
| SCM Schedules | When do SCM milestones occur? | SCMP reviewed at semester start; baseline established Week 1 |
| SCM Resources | What tools and personnel are needed? | Git + GitHub, GitHub Issues, weekly SCM review meeting |
| SCM Plan Maintenance | How and when will this plan be updated? | SCMP reviewed if project scope changes; version-controlled in repo |

### 2.3 Constraints and Guidance

Constraints are mandatory requirements — rules the team must follow. They come from: organisational policy, contractual requirements, regulatory requirements (CBN for banking software), and the standards adopted in the SCMP. Guidance is recommended practice — the SCM body of knowledge suggests doing something, but the team decides whether to apply it. The SCMP must clearly distinguish which rules are constraints and which are guidance, so auditors know what to check.

### 2.4 SCM Surveillance

Writing an SCMP is necessary but not sufficient — compliance must be monitored. SCM surveillance is the ongoing oversight that checks whether planned SCM activities are actually being performed. Surveillance can be internal (the SCM coordinator reviews compliance weekly) or external (a quality auditor reviews records against the plan). When surveillance finds non-compliance, a Corrective Action is raised — a formal request to fix the process issue.

⚠ CAUTION A common failure mode: the SCMP is written at the start and then ignored. Auditors at project close check whether the plan was followed — and the evidence is in the git log, issue tracker, and meeting minutes. An SCMP that exists but was not followed is worse than no SCMP at all.

## 3. Key Terms

| Term | Plain Meaning |
| --- | --- |
| SCMP | Software Configuration Management Plan — the governing document for all SCM activities on a project |
| CCB | Change Control Board — the body with authority to approve, defer, or reject Change Requests |
| Constraint | A mandatory SCM rule — must be followed regardless of convenience |
| Guidance | A recommended SCM practice — the team decides whether to adopt it |
| SCM Surveillance | Ongoing monitoring of compliance with the SCMP |
| Corrective Action | A formal requirement to fix a process non-compliance |
| IEEE 828 | The IEEE standard defining what an SCMP must contain |

## 4. Real-Life Scenario

🌐 REAL-WORLD: Government Software Contract Audit A government agency commissioned a student information system requiring an IEEE 828-compliant SCMP. At the audit milestone, auditors found the vendor had written an SCMP but not followed it: changes implemented without CRs, no tagged baselines, no status reports. The contract penalty clause was invoked, requiring the vendor to extend the project at their own cost while implementing SCM retrospectively. Writing the SCMP early and following it would have cost a fraction of the penalty.

## 5. EMS Project Connection

🔧 EMS PROJECT CONNECTION This week's deliverable: draft an SCMP for the EMS project using IEEE 828 structure. Address: • Identification: What CIs will be controlled? (source, schema, API spec, deployment config, test suite, manual) • Control: Who is on the CCB? What is the CR approval process? • Status Accounting: What reports, how often? • Auditing: When, and who conducts them? • Tools: Git, GitHub Issues, GitHub Actions

## 6. Summary

The SCMP is the foundational governance document for all SCM activities. IEEE 828 defines its required sections: introduction, management, activities, schedules, resources, and plan maintenance. SCM operates under constraints (mandatory) and guidance (recommended). Surveillance monitors compliance continuously; Corrective Actions address non-compliance.

## 7. Review Questions

- A PM says 'we do not need an SCMP because we are agile.' Explain why this is incorrect.

- List the six IEEE 828 sections and state what governance question each answers.

- Explain the difference between SCM constraints and guidance. Give one example of each from a Nigerian banking context.

- An SCM coordinator finds three CRs implemented without CCB approval. What is the correct SCM response?

- Write the 'SCM Management' section of an SCMP for a three-person student project team.

## 8. Further Reading

- IEEE 828-2012 — ieee.org

- ISO 10007:2017 — iso.org

- Anne Mette Jonassen Hass, 'Configuration Management Principles and Practice' — Addison-Wesley

WEEK 3  ─  CONFIGURATION IDENTIFICATION & BASELINES

🎯 SCENARIO: Which File Is the Grade Calculation? The EMS team receives a bug report: CGPAs are wrong for several students. Three developers name three different files. Two are different versions of the same function — one in main, one in a local directory, one in a partially merged feature branch. Nobody knows which is authorised. If every file had a unique identifier, a version number, and a clearly designated authorised copy in the software library, this conversation would not happen.

## Learning Objectives

- Define a Configuration Item and identify examples across different artefact types.

- Explain the four baseline types: functional, allocated, developmental, and product.

- Describe naming conventions for CIs and versions.

- Explain the purpose of a software library.

- Identify all CIs in EMS and establish the EMS functional baseline.

Figure 2: EMS Configuration Item Hierarchy and Baseline Progression

The EMS is decomposed into five CI types. Three baselines mark formal milestones: Functional (requirements approved), Allocated (design approved), and Product (tested and released). Each is a formally approved, locked snapshot.

## 2. Core Concepts

### 3.1 Configuration Items — What Goes Under Control

| CI Category | Examples in EMS | Why Controlled |
| --- | --- | --- |
| Source code | api/v1/assessments.py, App.jsx, models/assessment.py | Primary deliverable — every change must be tracked |
| Database schema | Initial migration, rubric migration, schema scripts | Unapproved schema change can corrupt all data |
| Build & deployment config | requirements.txt, Dockerfile, render.yaml, .env templates | Wrong config deploys wrong version or breaks environment |
| Test suite | Unit tests, integration tests, test fixtures | Tests must match the version of code they validate |
| Documentation | API spec, user manual, SCMP, architecture diagram | Outdated docs cause as many problems as broken code |
| Third-party dependencies | python-jose, bcrypt, SQLAlchemy version pins | Unpinned dependency can change silently and break builds |

### 3.2 CI Naming Conventions

CI naming and Git tagging

# EMS CI Naming Convention: {PROJECT}-{TYPE}-{NUMBER}-v{MAJOR}.{MINOR}.{PATCH}

EMS-SRC-001-v2.1.0 # Source code, item 001

EMS-SCH-003-v1.0.0 # Database schema

EMS-DOC-005-v1.2.0 # Documentation

EMS-TST-002-v2.0.1 # Test suite

# Git tags implement this:

$ git tag -a EMS-v2.1.0 -m 'EMS Product Baseline v2.1.0 — CCB approved 2026-01-15'

### 3.3 Baselines — Formal Snapshots

| Baseline Type | When Established | EMS Example |
| --- | --- | --- |
| Functional Baseline | After requirements reviewed and approved | EMS requirements document approved by supervisor at project start |
| Allocated Baseline | After design review — requirements allocated to components | EMS architecture approved: 4 lecturers score independently, external reviewer at end |
| Developmental Baseline | During development — stable interim snapshot | EMS v1.5 — rubric model complete, API functional, frontend in progress |
| Product Baseline | After testing and before release | EMS v2.0 — all tests pass, audit complete, CCB approved for production |

★ REMEMBER A baseline is not just a git tag. It requires a CCB review, formal approval, a status accounting entry, and often a configuration audit. The git tag is the technical mechanism; the governance process makes it official.

### 3.4 The Software Library

The software library is the controlled repository holding all authorised versions of all CIs — the single source of truth. For EMS, it is the GitHub repository's main branch with tagged baselines. The library must be access-controlled (only the SCM coordinator or authorised developers can merge to main), backed up, and auditable.

## 3. Key Terms

| Term | Plain Meaning |
| --- | --- |
| Configuration Item (CI) | A software artefact under formal SCM control with a unique identifier and version history |
| Functional Baseline | Formally approved requirements — the 'what' the system must do |
| Allocated Baseline | Formally approved design — requirements distributed to components |
| Developmental Baseline | A stable interim snapshot used as a foundation for continuing work |
| Product Baseline | The fully tested, audited version approved for release |
| Software Library | The controlled repository holding all authorised versions of all CIs |
| Semantic versioning | MAJOR.MINOR.PATCH version numbering convention (e.g., 2.1.3) |

## 4. Real-Life Scenario

🌐 REAL-WORLD: Boeing 737 MAX MCAS Software Changes were made to MCAS during development without fully updating the allocated baseline — the design document mapping requirements to components. Pilots were not informed of MCAS because the requirements document had not been updated to reflect the system's expanded role. The gap between what was specified and what was built was not caught by a Physical Configuration Audit. This is a configuration management problem, not just a coding problem.

## 5. EMS Project Connection

🔧 EMS PROJECT CONNECTION Deliverable: create the EMS Configuration Item Register. For every item: • CI identifier (using the naming convention) • CI type (source, schema, config, doc, test) • Current version • Responsible person Then establish the EMS Functional Baseline: document agreed requirements, get formal approval, create a git tag. Template: EMS-FBL-001 ¦ Date: [today] ¦ Approver: [supervisor] ¦ Commit: [git hash] ¦ Status: APPROVED

## 6. Summary

Configuration Items are project artefacts whose unauthorised change could cause problems. Every CI needs a unique identifier, a version number, and an authoritative home in the software library. Baselines mark formal approval milestones: functional, allocated, developmental, and product. The software library is the single source of truth.

## 7. Review Questions

- requirements.txt has no pinned versions (e.g., sqlalchemy not sqlalchemy==2.0.28). Why is this a CI problem?

- Explain the difference between a Functional and Allocated Baseline with a concrete example.

- A developer modifies EMS code locally and tests on their laptop. List three ways this causes problems without SCM control.

- What access controls should the software library have? Who reads, writes, creates baselines?

- Create CI identifiers for: (a) initial database migration v1.0, (b) user manual v2.1, (c) FastAPI test suite v2.0.

## 8. Further Reading

- Semantic Versioning specification — semver.org

- Git documentation on tagging — git-scm.com/book

- IEEE 828-2012 — ieee.org

WEEK 4  ─  CONFIGURATION CONTROL — THE CHANGE PROCESS

🎯 SCENARIO: The Unauthorised Rubric Change Midway through semester, a lecturer notices that rubric weights have changed — 'Evidence of Understanding' dropped from 10 to 8 points. A developer changed the rubric constants to 'fix a display issue' without raising a CR, without informing the team, and without testing. Fourteen lecturers have been scoring against the wrong weights for two weeks. Every assessment needs recalculation. Configuration control — requiring a formal CR for any rubric modification — would have prevented this entirely.

## Learning Objectives

- Describe the full Change Request lifecycle from initiation to closure.

- Explain the structure and authority of a Change Control Board.

- Conduct an impact analysis for a proposed change.

- Distinguish between approved, deferred, and rejected changes.

- Simulate a CCB meeting for proposed EMS changes.

Figure 3: Change Request Lifecycle and CCB Decision Process

Every proposed change to a controlled CI must follow this path: formal CR → impact analysis → CCB review → decision → implementation (if approved) → verification → status accounting update. No step can be skipped. An implementation without preceding approval is an unauthorised change — a violation regardless of technical correctness.

## 2. Core Concepts

### 4.1 The Change Request

| CR Field | Purpose | EMS Example |
| --- | --- | --- |
| CR Identifier | Unique reference | EMS-CR-0047 |
| Date Raised | When submitted | 2026-03-15 |
| Requestor | Who is asking | Lecturer: Dr. Amaka Okonkwo |
| Affected CIs | Which CIs will be modified | EMS-SRC-001 (assessments.py), EMS-SCH-003 (rubric schema) |
| Description | What change and why | Add 'Code Quality' criterion worth 5 points — requested by CS programme coordinator |
| Impact Analysis | Cost, risk, schedule, dependency impact | 5h development; re-normalise 3 rubric tables; affects all 4 programme tracks |
| Priority | Urgency | HIGH — assessment period begins in 2 weeks |
| CCB Decision | Outcome | Approved / Deferred / Rejected |
| Implementation Date | When completed | (filled after implementation) |

### 4.2 The Change Control Board

The CCB has three decision options: Approve (implement as described), Defer (valid but delayed to a future release), or Reject (will not be implemented, with documented reasons). Every decision must be recorded with its rationale. The CCB meeting produces formal minutes that become part of the status accounting record.

### 4.3 Impact Analysis

Impact analysis document for EMS-CR-0047

# Impact Analysis Template — EMS-CR-0047

# Add 'Code Quality' rubric criterion (5 points)

Affected CIs:

EMS-SRC-001 models/assessment.py — add new RubricField entry

EMS-SRC-001 schemas/assessment.py — update Pydantic schema

EMS-SCH-003 migration_003_add_cq.py — new migration script

EMS-TST-002 test_assessments.py — update 11 existing tests

Estimated effort: 5 hours development + 2 hours testing

Risk if approved: Medium — requires data migration on existing records

Risk if not approved: Low — current rubric functions correctly

Recommendation: APPROVE — implement before next assessment cycle

### 4.4 Authorised vs Unauthorised Changes

⚠ CAUTION The most common argument against change control is 'it was a small change.' This is invalid. The size of a change does not determine whether it needs approval — the fact that it touches a controlled CI does. A one-line change to rubric weights (as in this week's scenario) had major business consequences. The judgment of whether a change is too small to matter must be made by the CCB, not the developer.

## 3. Key Terms

| Term | Plain Meaning |
| --- | --- |
| Change Request (CR) | A formal document proposing a modification to a controlled CI, containing rationale and impact analysis |
| CCB | Change Control Board — the body with authority to approve, defer, or reject CRs |
| Impact Analysis | Assessment of what would change and be affected if a CR were approved |
| Approved Change | A change that received formal CCB authorisation |
| Deferred Change | A valid change whose implementation is postponed to a future release |
| Rejected Change | A change the CCB decided will not be implemented |
| Unauthorised Change | Any modification to a CI without CCB approval — a configuration violation |

## 4. Real-Life Scenario

🌐 REAL-WORLD: ITIL Change Management at a Nigerian Telecom A major Nigerian telecoms company's IT team requires every proposed system change to go through a Change Advisory Board. A 2022 incident where an engineer pushed an untested configuration change to a production router without CAB approval caused a four-hour outage affecting 2 million customers and a significant NCC regulatory fine. The engineer's employment was terminated. The change was technically correct but procedurally unauthorised.

## 5. EMS Project Connection

🔧 EMS PROJECT CONNECTION This week: process three EMS change requests through a simulated CCB. CR 1: External supervisor's score worth 40% of final mark instead of current formula. High impact. CR 2: PDF export omits 'Reference' criterion label. Low impact. CR 3: Migrate from SQLite to PostgreSQL for production. Very high impact. For each: write the full CR document, conduct impact analysis, simulate a CCB decision with rationale, record in status accounting log.

## 6. Summary

Configuration control ensures changes go through a formal, documented process. Every CR must describe the proposed change, its rationale, and the impact analysis result. The CCB decides: approve, defer, or reject — always with documented rationale. Authorised changes may be implemented; unauthorised changes are configuration violations regardless of technical quality.

## 7. Review Questions

- The EMS has a critical security vulnerability requiring immediate patching. The CCB meets weekly. Explain how SCM handles this without compromising change control.

- Write a complete CR for adding a 'Practical Demonstration' criterion worth 10 points for Computer Science only.

- The CCB defers EMS-CR-0047 to v3.0. What status accounting record must be updated and what must it contain?

- Explain why an ITIL 'Standard Change' is a valid SCM mechanism and what would qualify as one in EMS.

- A new developer pushes a bug fix directly to main without a CR. What is the correct SCM response?

## 8. Further Reading

- ITIL Foundation — 'Change Management' and 'Release & Deployment Management'

- IEEE 828-2012 — Section on Configuration Control

- GitHub documentation, 'Protected Branches' — docs.github.com

WEEK 5  ─  IMPLEMENTING CHANGES, DEVIATIONS & WAIVERS

🎯 SCENARIO: The Approved Change That Broke Everything CCB approved EMS-CR-0047. The developer implemented it without running the regression test suite, assuming the change was simple. The next day, lecturers found all previously entered scores had been reset to zero — the migration script dropped and recreated the assessments table instead of adding a column. The change was approved. The implementation was wrong. This week covers what happens after CCB approval: how to implement correctly, what to do when things go wrong, and what deviations and waivers are for.

## Learning Objectives

- Describe the correct change implementation procedure from CCB decision to baseline update.

- Explain the role of regression testing after a change.

- Define deviation and waiver and explain when each applies.

- Describe what happens when an implemented change fails verification.

Figure 4: The Full SCM Process Cycle

After CCB approval: implement on a controlled branch → unit test → full regression suite → QA verification → merge to main → update status accounting → update affected baselines. Skipping regression testing is the most dangerous shortcut.

## 2. Core Concepts

### 5.1 The Change Implementation Process

| Step | What Happens | EMS Application |
| --- | --- | --- |
| 1. Create implementation branch | New branch from current approved baseline | git checkout -b feature/EMS-CR-0047-code-quality from v2.1.0 tag |
| 2. Implement | Modifications within the approved scope | Add RubricField, update schema, write migration (ADD COLUMN — not recreate) |
| 3. Unit test | Tests for changed components run and pass | Test new rubric field validation, test migration on a copy of the database |
| 4. Regression test | Full test suite run — no existing functionality broken | All 47 existing EMS tests must still pass |
| 5. QA verification | Independent check the change matches the CR | QA verifies new criterion appears correctly in all affected screens |
| 6. Merge via PR | Implementation branch merged via approved pull request | PR opened, reviewed by SCM coordinator, merged after approval |
| 7. Update status accounting | CR record closed; change recorded in CSA database | EMS-CR-0047 status → CLOSED-IMPLEMENTED; changelog updated |
| 8. Update baseline | If warranted, new baseline formally created and tagged | EMS v2.2.0 tagged as new developmental baseline |

### 5.2 Regression Testing

Regression test command and interpretation

# EMS regression test — run before ANY merge to main

$ pytest tests/ -v --tb=short 2>&1 ¦ tee test_results_EMS-CR-0047.txt

# ALL existing tests must pass. If any fail: STOP. Fix first.

# Save output as evidence for status accounting.

# CORRECT implementation:

47 passed, 0 failed in 3.24s

# BAD implementation — do not merge:

FAILED: assert 87 == 0 -- AssertionError: existing scores were zeroed

### 5.3 Deviations and Waivers

| Term | When It Occurs | Who Grants It | EMS Example |
| --- | --- | --- | --- |
| Deviation | Before the product is built — planned departure from approved specification | CCB approves in advance | Allow SCM coordinator to approve minor documentation typo fixes without full CCB meeting |
| Waiver | After the product is built — acceptance of a known non-conformance | CCB/QA accepts retrospectively | EMS v2.0 released with a known mobile display issue; CCB grants waiver with commitment to fix in v2.1 |

★ REMEMBER A waiver is not a free pass. It must be formally documented, limited in scope, and accompanied by a commitment to fix the non-conformance by a specified date. 'We know about it and will fix it later' without documentation is not a waiver — it is an uncontrolled non-conformance.

## 3. Key Terms

| Term | Plain Meaning |
| --- | --- |
| Regression testing | Running the complete test suite after a change to verify no previously working functionality is broken |
| Deviation | A formally approved departure from a specification before the product is built |
| Waiver | Formal acceptance of a known non-conformance after the product is built |
| Rollback | Reverting a change to restore a previous baseline — itself a controlled change |
| Non-conformance | A failure to meet a specified requirement — must be documented and corrected or waived |

## 4. Real-Life Scenario

🌐 REAL-WORLD: Amazon Prime Video — Change Verification Failure In 2013, Amazon Prime Video experienced a major outage from a configuration change deployed without adequate regression testing. The change modified network configuration controlling traffic routing between data centres and had been tested on a subset of infrastructure — but not the full environment. Cascading failure. The incident attributed to incomplete change verification, specifically regression coverage not extending to cross-region scenarios. This mirrors the EMS database migration failure in this week's scenario exactly.

## 5. EMS Project Connection

🔧 EMS PROJECT CONNECTION Implement EMS-CR-0047 correctly: Step 1: git checkout -b feature/EMS-CR-0047-code-quality Step 2: Write migration using ALTER TABLE ADD COLUMN (NOT drop and recreate) Step 3: Update model, schema, and API validation Step 4: Write new unit tests for Code Quality criterion Step 5: Run full regression suite — ALL tests must pass Step 6: Open a Pull Request with the CR number in the title Step 7: After merge, update EMS-CR-0047 status to CLOSED-IMPLEMENTED Step 8: git tag -a EMS-v2.2.0 -m 'Developmental baseline: CR-0047 implemented'

## 6. Summary

After CCB approval, change implementation follows a strict sequence: implement on a branch, unit test, regression test, QA verify, merge, update status accounting, update baseline. Regression testing is mandatory. Deviations are pre-approved departures from specifications; waivers are post-build acceptances of non-conformances. Both must be formally documented.

## 7. Review Questions

- A migration script drops and recreates a table instead of adding a column, causing data loss. Which implementation step should have caught this? Describe the exact test.

- Explain deviation vs waiver using a concrete student project example.

- The EMS needs a critical security patch outside the regular CCB schedule. Describe the emergency change process.

- After implementing CR-0047, a PDF rendering issue is found. Should this be a new CR, non-conformance, or waiver? Justify.

- Describe three specific GitHub branch protection settings and which SCM control each enforces.

## 8. Further Reading

- Git documentation — git-scm.com

- GitHub, 'About protected branches' — docs.github.com

- ITIL 4, 'Change Enablement Practice' — axelos.com

WEEK 6  ─  CONFIGURATION STATUS ACCOUNTING

🎯 SCENARIO: The Vice Chancellor Wants a Report The VC's office asks: what version of EMS is in production? What changed between v1.0 and v2.0? Are there approved but unimplemented changes? How many CRs this semester were approved? The supervisor cannot answer from memory. The team lead searches WhatsApp messages and commit logs for 45 minutes. Configuration Status Accounting makes these answers instantaneously available — because they were recorded at the time each event occurred.

## Learning Objectives

- Explain what CSA records and why it matters.

- Identify the four categories of CSA information.

- Design a CSA report for EMS.

- Describe how git log, git diff, and GitHub Issues implement CSA.

- Produce a configuration status report from real EMS data.

Figure 5: Configuration Status Accounting Data Flow

SCM events are recorded in the SCM database as they occur. The database (Git + GitHub Issues) produces status reports on demand. Management, auditors, and the CCB consume these reports. The reports are also the primary evidence during a configuration audit.

## 2. Core Concepts

### 6.1 What CSA Records

| CSA Category | What Is Recorded | EMS Example |
| --- | --- | --- |
| CI Status | Current version, baseline membership, and status of each CI | EMS-SRC-001 at v2.2.0, member of Developmental Baseline v2.2.0, status ACTIVE |
| Change History | All CRs and outcomes for each CI | EMS-CR-0047: raised 2026-03-15, approved CCB 2026-03-20, implemented 2026-03-25, closed 2026-03-26 |
| Baseline Status | Which baseline each CI belongs to and when established | EMS Functional Baseline: 2025-09-01; Product Baseline v1.0: 2025-12-15 |
| Open Items | All CRs, non-conformances, and deviations/waivers not yet closed | EMS-CR-0048 (PENDING CCB), EMS-WAV-001 (OPEN — due 2026-04-15) |

### 6.2 The CSA Report

EMS Configuration Status Report — standard format

# EMS Configuration Status Report — Week 12

# Generated: 2026-03-28 ¦ Prepared by: SCM Coordinator

=== 1. CURRENT BASELINE STATUS ===

Functional Baseline v1.0 Established: 2025-09-01 Status: SUPERSEDED

Product Baseline v1.0 Established: 2025-12-15 Status: SUPERSEDED

Developmental Baseline v2.2 Established: 2026-03-26 Status: CURRENT

=== 2. CI VERSION SUMMARY ===

CI Version Status Last Changed

EMS-SRC-001 v2.2.0 ACTIVE 2026-03-26 (CR-0047)

EMS-SCH-003 v1.3.0 ACTIVE 2026-03-26 (CR-0047)

EMS-DOC-005 v2.1.0 ACTIVE 2026-02-10 (CR-0039)

=== 3. CHANGE REQUEST SUMMARY (Semester to date) ===

Total CRs: 12 ¦ Approved: 8 ¦ Deferred: 2 ¦ Rejected: 1 ¦ Pending: 1

=== 4. OPEN ITEMS ===

EMS-CR-0048 PENDING CCB MEDIUM Raised: 2026-03-25

EMS-WAV-001 OPEN Due: 2026-04-15 Mobile rendering defect

=== 5. UPCOMING MILESTONES ===

Product Baseline v2.0 target: 2026-04-20

Pre-release audit: 2026-04-15

### 6.3 CSA in Practice — Git and GitHub Issues

| CSA Function | Git Command / Tool | What It Provides |
| --- | --- | --- |
| CI change history | git log --follow <file> | Every commit affecting a specific file — who, when, why |
| Baseline comparison | git diff v1.0.0..v2.0.0 | Exactly what changed between two baselines |
| Current version | git describe --tags | Most recent tagged baseline and commits ahead of it |
| CR tracking | GitHub Issues with 'CR' label | All open, closed, deferred requests with full history |
| CR-to-commit traceability | Commit message: 'EMS-CR-0047: Add Code Quality criterion' | Links commit to the CR that authorised it |
| Baseline registry | git tag -l | All tagged baselines with commit hashes and dates |

⚙ INDUSTRY TIP Professional teams enforce CR traceability through commit message conventions and branch naming. A branch called 'feature/EMS-CR-0047-code-quality' and commits with messages starting 'EMS-CR-0047:' create an automatic link between authorised change and implementation. Many CI/CD platforms enforce this: a commit not referencing a valid issue number is rejected.

## 3. Key Terms

| Term | Plain Meaning |
| --- | --- |
| Configuration Status Accounting (CSA) | The SCM function that records and reports all information about the current and historical state of all CIs |
| CSA Report | A formatted document showing current CI versions, change history, baseline status, and open items |
| Traceability | The ability to link a requirement to the design, code, and test that verify it |
| Open Item | Any CR, non-conformance, deviation, or waiver not yet formally closed |

## 4. Real-Life Scenario

🌐 REAL-WORLD: GDPR/NDPA Data Breach Investigation Under GDPR and Nigeria's NDPA, when a data breach occurs, the affected organisation must demonstrate exactly what data was held, how it was processed, and what changed in the software systems in the period before the breach. This requires CSA records: which software version was deployed, what changes were made, and who authorised them. Organisations that cannot produce these records face maximum regulatory penalties. CSA is not just good engineering practice — it is a legal compliance requirement.

## 5. EMS Project Connection

🔧 EMS PROJECT CONNECTION Deliverable: produce a CSA report for EMS using real data from your Git repository and GitHub Issues. Commands: git log --oneline --all # full change history git tag -l # all baselines git diff EMS-v1.0.0..EMS-v2.0.0 --stat # what changed between baselines git log --format='%h %ad %s' --date=short # dated commit history Format as a CSA report using this week's template. Save as EMS-CSA-Report-Week12.md and commit to the repository.

## 6. Summary

CSA records four categories: CI status, change history, baseline status, and open items. The CSA report answers the questions management and auditors need at any moment. In modern practice, CSA is implemented through git and an issue tracker, connected through commit message conventions that create traceable links between authorised changes and implementations.

## 7. Review Questions

- The VC asks: 'What changed between EMS v1.0 and v2.0?' Write the exact git command and explain each part.

- Explain what 'traceability' means in SCM and how commit message conventions create it.

- A CSA report shows three CRs APPROVED but not IMPLEMENTED. What action should you take?

- Under NDPA, demonstrate which CSA records satisfy the 72-hour data breach reporting requirement.

- Design a GitHub Issues label system enabling automatic CSA summary report generation.

## 8. Further Reading

- Git documentation — git-scm.com/docs/git-log

- GitHub documentation — docs.github.com

- Nigeria Data Protection Act (NDPA) 2023 — ndpc.gov.ng

- IEEE 828-2012 — ieee.org

WEEK 7  ─  CONFIGURATION AUDITING

🎯 SCENARIO: The External Supervisor's Audit The EMS external supervisor schedules a formal review before project submission. She wants to verify: (1) the software does what the requirements say it should, and (2) the code she is reviewing is the version that was tested and approved — not a modified version from the night before. Configuration auditing is the formal process that answers both questions and produces a signed record as evidence.

## Learning Objectives

- Distinguish between Functional Configuration Audits (FCA) and Physical Configuration Audits (PCA).

- Describe the audit process: preparation, conduct, findings, and closure.

- Write a configuration audit checklist for EMS.

- Explain non-conformances and corrective actions.

- Conduct a simulated pre-release audit of EMS.

Figure 6: Functional vs Physical Configuration Audit Process

Both audit types are triggered by a formal milestone. The FCA asks 'does the software do what requirements say?' The PCA asks 'is it built from what was approved?' Both must pass before release is authorised. A failure produces a non-conformance that must be resolved or waived.

## 2. Core Concepts

### 7.1 The Two Types of Configuration Audit

| Audit Type | Question Answered | Evidence Examined | Pass Criterion |
| --- | --- | --- | --- |
| Functional CA (FCA) | Does the software do what the approved requirements say? | Requirements document vs test results vs live demonstration | All requirements have passing tests; no undocumented functionality |
| Physical CA (PCA) | Is the software built from the approved configuration items? | Build records vs CI register vs deployed version vs source tag | Deployed version matches tagged baseline; all CIs at approved versions; no undocumented changes |

### 7.2 The Audit Process

- Preparation — Review SCMP, CI register, CSA reports, and test results. Prepare audit checklist. Agree scope.

- Conduct — Examine evidence against checklist, item by item. Mark: conformant, non-conformant, or not applicable.

- Findings — Document non-conformances: what was expected, what was found, severity (critical/major/minor).

- Closure — When all findings resolved (corrected or waived), auditor signs off. Signed report becomes CSA record. Release authorised.

### 7.3 Configuration Audit Checklist

EMS Pre-Release Configuration Audit Checklist

# EMS Pre-Release Audit Checklist — Product Baseline v2.0

=== FUNCTIONAL CONFIGURATION AUDIT (FCA) ===

[ ] REQ-001: System supports 4 internal lecturers scoring independently

Evidence: test_four_lecturers_independent.py — all assertions pass

[ ] REQ-002: External supervisor can submit after all 4 internal scores

Evidence: test_external_after_internal.py — passes; UI screenshot

[ ] REQ-003: Rubric contains 8 criteria totalling 100 points

Evidence: models/assessment.py lines 45-60; sum verified = 100

=== PHYSICAL CONFIGURATION AUDIT (PCA) ===

[ ] Deployed version matches tagged baseline

Evidence: render.yaml version = 2.0.0; git tag EMS-v2.0.0 = commit abc1234

[ ] All CIs at approved versions

Evidence: CI Register Week 7 reviewed; all items match SCMP

[ ] No commits to main without approved CR

Evidence: git log main reviewed; all commits reference CRs

[ ] Test suite run on final build — all pass

Evidence: pytest output: 47 passed, 0 failed

[ ] All open CRs reviewed — none block release

Evidence: CSA Report Week 7; 1 CR deferred to v2.1.0 (CCB approved)

## 3. Key Terms

| Term | Plain Meaning |
| --- | --- |
| Functional CA (FCA) | Verifies software performs all functions specified in approved requirements |
| Physical CA (PCA) | Verifies software is built from the exact CIs at the exact versions specified |
| Non-conformance | A finding where software or documentation does not meet its approved specification |
| Corrective Action | A formal plan to resolve a non-conformance — defines what, who, and when |
| Release Authorisation | Formal sign-off permitting deployment of a version to production |
| Audit Closure | Formal completion of the audit after all non-conformances resolved or waived |

## 4. Real-Life Scenario

🌐 REAL-WORLD: FDA Software Audits for Medical Devices The FDA requires all software in medical devices to undergo a formal configuration audit before regulatory approval. 21 CFR Part 11 and IEC 62304 both require evidence that the deployed software version matches the tested version, all requirements have been verified, and the change control process was followed. FDA auditors examine git logs, CI registers, test reports, and CCB minutes. NAFDAC is developing similar requirements for medical software used in Nigerian healthcare.

## 5. EMS Project Connection

🔧 EMS PROJECT CONNECTION Conduct a simulated pre-release FCA and PCA for EMS v2.0. FCA: Review the EMS requirements document against the test suite. Confirm every requirement has a passing test. Identify any untested requirements (non-conformances). PCA: Run git log main --oneline and verify every commit references a CR. Run git tag -l and confirm v2.0.0 exists. Compare requirements.txt between v1.0.0 and v2.0.0 for undocumented dependency changes. Document all findings. For any non-conformance, write a corrective action.

## 6. Summary

Configuration auditing has two forms: FCA (does it do what requirements specify?) and PCA (is it built from approved CIs?). Audits follow a formal process: prepare checklist, conduct examination, document non-conformances, resolve findings, formally close. Non-conformances must be corrected or waived before release is authorised.

## 7. Review Questions

- Explain the difference between FCA and PCA. Why must both be performed before release?

- An FCA finds REQ-007 (email notifications) has no test and is not implemented. Classify the finding and describe the corrective action.

- A PCA finds requirements.txt in the deployed version has cryptography==42.0.1 but the approved baseline specifies 41.0.3. What type of non-conformance is this and how should it be resolved?

- Explain why auditing git log commit messages is a valid PCA activity.

- An auditor signs off with two open minor non-conformances, stating they will be fixed next sprint. From an SCM perspective, what must happen before the audit can be formally closed?

## 8. Further Reading

- IEEE 828-2012 — ieee.org

- IEC 62304:2006 — iec.ch

- FDA 21 CFR Part 11 — fda.gov

- NAFDAC regulatory circulars on software-based medical devices — nafdac.gov.ng

WEEK 8  ─  SOFTWARE MAINTENANCE & MODERN SCM — DEVOPS, AGILE & CAREER READINESS

🎯 SCENARIO: EMS v1.0 is Live — Now What? Within the first week of EMS v1.0 deployment: a lecturer reports CGPA miscalculation for exempt students (defect to fix), the university changes grading policy adding a distinction threshold (adaptation to implement), the external supervisor requests a programme-level trends dashboard (new feature to build), and the developers decide to refactor the scoring service before it becomes unmaintainable (preventive work to plan). All four types of software maintenance arrived simultaneously, within days of deployment. This is normal. SCM makes them manageable rather than chaotic.

## Learning Objectives

- Classify maintenance activities into the four standard types.

- Explain how SCM applies to each maintenance type.

- Describe how SCM is implemented in Agile and DevOps environments.

- Explain the role of CI/CD pipelines as automated configuration control.

- Connect SCM knowledge to specific career roles and industry expectations.

Figure 7: Four Types of Software Maintenance

Perfective accounts for approximately half of all maintenance activity. Adaptive responds to changed environments. Corrective fixes defects. Preventive restructures to prevent future problems. Each type requires different urgency in the change control process.

## 2. Core Concepts

### 8.1 The Four Types of Software Maintenance

| Type | Definition | EMS Example | CR Priority |
| --- | --- | --- | --- |
| Corrective | Fix defects found after deployment that prevent correct operation | CGPA miscalculation for exempt students | HIGH — affects active users |
| Adaptive | Modify software for changed environment or new requirements | Add distinction threshold per new university grading policy | MEDIUM — deadline-driven |
| Perfective | Add new features or improve existing ones | Programme-level trend dashboard for external supervisor | MEDIUM — planned in roadmap |
| Preventive | Refactor to improve maintainability and prevent future defects | Refactor scoring service before technical debt accumulates | LOW — planned work |

★ REMEMBER All four maintenance types generate CRs that go through the CCB. The difference is priority and urgency. A corrective CR for a production failure may get emergency approval within hours. A preventive CR for a refactor may be deferred to the next sprint. The process is the same; the timeline differs.

### 8.2 SCM in Agile Environments

| Traditional SCM | Agile Equivalent |
| --- | --- |
| Change Control Board meeting | Sprint planning + sprint review |
| Change Request document | User story with acceptance criteria |
| Baseline | Sprint release / tagged version |
| Functional Configuration Audit | Sprint review/demo + acceptance testing |
| Physical Configuration Audit | Definition of Done checks before sprint close |
| Configuration Status Report | Sprint burndown + release notes |

### 8.3 SCM in DevOps — CI/CD as Automated Configuration Control

Figure 8: SCM Functions in a CI/CD Pipeline

A modern CI/CD pipeline implements every SCM function automatically. Code push triggers the pipeline (change implementation). Build creates a reproducible artefact (configuration identification). Automated tests run regression (change verification). Quality gates enforce standards (FCA). Deployment uses infrastructure-as-code (PCA). Human approval mirrors CCB. Monitoring feeds back new CRs.

### 8.4 Key Issues in Software Maintenance

| Key Issue | Description | SCM Response |
| --- | --- | --- |
| Identifying correct version to fix | Production bugs must be fixed in the production version, not development | SCM baselines identify which version is in production; hotfix branches from the production tag |
| Ripple effects | A maintenance change in one component breaks another | Regression testing after every change; dependency tracking in CI register |
| Documentation lag | Code changes faster than documentation | Documentation is a CI — must be updated as part of every CR implementation |
| Technical debt | Short-term fixes without refactoring create long-term complexity | Preventive maintenance CRs should be raised regularly and planned into the roadmap |
| Staffing changes | Original developers leave; newcomers do not know the codebase | SCM records — commit history, CR logs, SCMP — provide institutional memory that survives team changes |

## 3. Career Connection

| Role | Where SCM Applies | Entry Path |
| --- | --- | --- |
| Release Engineer / Manager | Owns the CI/CD pipeline, baseline management, and release process | Software engineering → DevOps → Release Engineering |
| QA Engineer | Enforces change control; conducts audits; writes regression suites | QA role → SCM certification → Senior QA / Quality Manager |
| DevOps Engineer | Implements SCM principles through automation (CI/CD, IaC, monitoring) | System administration → DevOps tools → SCM integration |
| Configuration Manager | Dedicated SCM role in regulated industries | Software engineering → CMMI/ITIL certification → Configuration Manager |
| IT Service Manager | Manages Change, Release, and Configuration in IT operations | IT operations → ITIL Foundation → Service Manager |

🎯 CAREER TIP ITIL Foundation certification (approximately $150–250, 3–5 days of study) is the single highest-return professional certification for SEN 401 graduates entering Nigerian banking or telecoms. Several Lagos-based banks and telecoms companies explicitly list 'ITIL Foundation preferred' in junior IT roles.

✓ WHAT EMPLOYERS LOOK FOR What technical hiring managers in Nigerian banks and telecoms actually ask junior engineers: • 'Can you explain your team's branching strategy?' — they want GitFlow, not 'we push to main directly' • 'How did you handle a breaking change?' — they want CR, CCB, regression testing • 'What was your release process?' — they want tagging, changelog, deployment approval • JIRA, Confluence, and GitHub Issues familiarity is a baseline expectation

## 4. Summary

Maintenance is classified into corrective, adaptive, perfective, and preventive. All four generate CRs going through the CCB — urgency differs, process does not. Agile teams implement SCM through sprint ceremonies and definitions of done. CI/CD pipelines automate SCM: enforcing process, recording every deployment, enabling rapid rollback. Career roles directly using SCM include release engineer, QA engineer, DevOps engineer, configuration manager, and IT service manager.

## 5. Review Questions

- A user reports EMS calculates grades incorrectly for students who completed only 3 of 4 rubric sections. Classify this maintenance type and describe the CR priority and CCB process.

- Explain how a sprint 'Definition of Done' functions as a Physical Configuration Audit. List three criteria appearing in both.

- A CI/CD pipeline rejects a commit because the message does not reference a valid GitHub Issue. Explain which SCM principle this enforces and why it matters for status accounting.

- A developer argues preventive maintenance is a waste of time since it delivers no new features. Using SCM concepts, construct a business case for scheduling it as a formal CCB-approved activity.

- Identify two specific things you will do differently in your next project because of SEN 401, and explain which SCM function each addresses.

## 6. Further Reading

- ITIL Foundation — axelos.com

- GitHub Actions documentation — docs.github.com/en/actions

- Jez Humble & David Farley, 'Continuous Delivery' — Addison-Wesley

- IEEE 14764-2006, 'Software Maintenance' — ieee.org

# References & Further Reading

The following sources ground the technical content, real-world examples, and career guidance across all eight weeks of SEN 401.

## Standards

- IEEE 828-2012, 'Standard for Configuration Management in Systems and Software Engineering' — ieee.org

- ISO 10007:2017, 'Quality management — Guidelines for configuration management' — iso.org

- IEEE 14764-2006, 'Software Maintenance' — ieee.org

- IEC 62304:2006, 'Medical Device Software Lifecycle Processes' — iec.ch

- ITIL 4 Foundation — 'Change Enablement, Release Management, Configuration Management' — axelos.com

- CMMI Development v2.0, 'Configuration Management Process Area' — cmmiinstitute.com

## Books

- Roger Pressman, 'Software Engineering: A Practitioner's Approach' (9th ed.) — McGraw-Hill

- Anne Mette Jonassen Hass, 'Configuration Management Principles and Practice' — Addison-Wesley

- Jez Humble & David Farley, 'Continuous Delivery' — Addison-Wesley

- Ian Sommerville, 'Software Engineering' (10th ed.) — Pearson

## Tools Documentation

- Git documentation — git-scm.com

- GitHub documentation — docs.github.com

- GitHub Actions — docs.github.com/en/actions

- Semantic Versioning specification — semver.org

- Conventional Commits specification — conventionalcommits.org

## Regulatory

- Central Bank of Nigeria (CBN) Cybersecurity Framework — cbn.gov.ng

- Nigeria Data Protection Act (NDPA) 2023 — ndpc.gov.ng

- NAFDAC Regulatory Circulars on software-based medical devices — nafdac.gov.ng

End of SEN 401 Theory Note — Weeks 1–8.

The companion Practical Laboratory Manual applies every concept to the KDU EMS project using Git, GitHub, and GitHub Actions.

# Supplement A — Complete EMS SCMP Template (IEEE 828)

The following template satisfies IEEE 828-2012. Complete each section for the EMS project over the course of the semester.

## Document Control

| Field | Entry |
| --- | --- |
| Document Title | EMS Software Configuration Management Plan |
| Document ID | EMS-SCMP-001 |
| Version | 1.0 |
| Status | DRAFT / APPROVED |
| Approver | [Project Supervisor Name] |
| SCM Coordinator | [Team Lead Name] |

### Section 1 — Introduction

1.1 Purpose: This SCMP defines SCM activities for the KDU EMS — a web application enabling four internal lecturers to independently score final year project presentations, after which an external supervisor may submit their own assessment.

1.2 Scope: This plan applies to all EMS CIs from project inception through EMS v2.0 deployment and maintenance. It covers the FastAPI backend, React frontend, database schema, deployment config, documentation, and test suite.

### Section 2 — SCM Management

| Role | Individual | Authority |
| --- | --- | --- |
| CCB Chair | Project Supervisor | Final approval authority for all CRs above LOW priority |
| SCM Coordinator | Team Lead | Writes SCMP; enforces process; generates status reports |
| Developer Representative | [Named Developer] | Attends CCB; provides impact analysis; implements approved changes |
| QA Representative | [Named QA] | Reviews test results; signs off on change verification; participates in audits |

2.2 CCB Procedures: The CCB meets biweekly during development. Emergency CCB can be convened within 24 hours (CCB Chair + SCM Coordinator = quorum). All decisions recorded in GitHub Issues under 'CCB-Decision' label.

### Section 3 — SCM Activities

3.1 Identification: All EMS CIs are in the CI Register (EMS-CIR-001). Identifiers follow: EMS-{TYPE}-{SEQ}-v{MAJOR}.{MINOR}.{PATCH}. The software library is the GitHub repository main branch.

3.2 Control: All changes to controlled CIs require a CR via GitHub Issues. CRs include: description, rationale, affected CIs, impact analysis, priority, and requestor. No code merged to main without a linked approved CR.

3.3 Status Accounting: Weekly CSA reports (EMS-CSR-{week}) generated from GitHub Issues + git log. Reports include: CI version summary, CR summary, baseline status, and open items. Committed to /scm/reports/.

3.4 Auditing: FCA conducted before each major release. PCA conducted before Product Baseline is established. Non-conformances tracked as GitHub Issues with 'Non-Conformance' label.

### Section 4 — SCM Schedules

| Milestone | SCM Activity | Target |
| --- | --- | --- |
| Project start | SCMP published; CI Register created; repository structured | Week 1 |
| Requirements approved | Functional Baseline established; EMS-FBL-001 tagged | Week 2 |
| Architecture approved | Allocated Baseline; EMS-ABL-001 tagged | Week 3 |
| Mid-project review | Developmental Baseline; CSA Report; internal FCA | Week 8 |
| Pre-release | Full FCA + PCA; all non-conformances resolved | Week 14 |
| Release | Product Baseline; EMS-PBL-001 tagged; release notes | Week 15 |

## Supplement B — Change Request Template

Standard Change Request Form — EMS Project

CHANGE REQUEST FORM — EMS Project

═══════════════════════════════════════

CR Number: EMS-CR-[sequential number]

Date Raised: [YYYY-MM-DD]

Raised By: [Name and role]

Priority: CRITICAL / HIGH / MEDIUM / LOW

── DESCRIPTION ─────────────────────────────

Current situation: [What is the current behaviour?]

Proposed change: [What should change?]

Justification: [Why is this change needed?]

── AFFECTED CIs ────────────────────────────

CI ID File / Component Change Type

EMS-SRC-001 [specific file] [ADD/MODIFY/DELETE]

── IMPACT ANALYSIS ─────────────────────────

Development effort: [hours]

Testing required: [types of testing]

Risk if approved: [LOW / MEDIUM / HIGH]

Risk if not approved: [LOW / MEDIUM / HIGH]

── CCB DECISION ────────────────────────────

Date of CCB review: [YYYY-MM-DD]

Decision: APPROVED / DEFERRED / REJECTED

Approved by: [CCB Chair name]

── IMPLEMENTATION ──────────────────────────

Assigned to: [Developer name]

Implementation date: [YYYY-MM-DD]

Regression tests run: YES / NO

Date closed: [YYYY-MM-DD]

Git commit hash: [abc1234]

## Supplement C — Configuration Audit Checklist

### Functional Configuration Audit (FCA)

| Requirement | Test Evidence | Result |
| --- | --- | --- |
| REQ-001: 4 lecturers score independently | test_four_lecturers.py — all assertions pass | [ ] PASS [ ] FAIL |
| REQ-002: External supervisor after all 4 internal | test_external_after_four.py — passes | [ ] PASS [ ] FAIL |
| REQ-003: Rubric has 8 criteria totalling 100 | models/assessment.py lines reviewed; sum = 100 | [ ] PASS [ ] FAIL |
| REQ-004: System generates aggregate PDF | test_pdf_generation.py — passes; sample reviewed | [ ] PASS [ ] FAIL |
| REQ-005: Lecturers can resubmit without duplicates | test_assessments.py::test_upsert — passes | [ ] PASS [ ] FAIL |

### Physical Configuration Audit (PCA)

| PCA Check | Evidence Required | Result |
| --- | --- | --- |
| Deployed version matches tagged baseline | render.yaml = git tag; Render dashboard screenshot | [ ] PASS [ ] FAIL |
| All CIs at approved versions | CI Register reviewed against current git state | [ ] PASS [ ] FAIL |
| No unauthorised commits to main branch | git log main — all commits reference approved CRs | [ ] PASS [ ] FAIL |
| Regression test suite passed — 0 failures | pytest output file attached | [ ] PASS [ ] FAIL |
| All critical/high CRs resolved or deferred | CSA Report — no open critical/high items | [ ] PASS [ ] FAIL |
| requirements.txt pinned to approved versions | Matches approved baseline | [ ] PASS [ ] FAIL |

# Supplement D — Career Readiness & Full Glossary

SEN 401 prepares you for roles across Nigeria's technology sector. The students who can explain the governance rationale behind development practices — not just the mechanics — signal genuine engineering maturity.

## Career Roles That Require SCM Knowledge

| Role | Key SCM Skills | Entry Path |
| --- | --- | --- |
| Release Engineer / Manager | CI/CD pipeline ownership; baseline management; release process | Software engineering → DevOps → Release Engineering |
| QA Engineer | Change control enforcement; configuration auditing; regression suite ownership | QA role → SCM certification → Senior QA |
| DevOps Engineer | SCM automation through CI/CD; infrastructure-as-code; monitoring | System administration → DevOps tools → SCM integration |
| Configuration Manager | Dedicated SCM role in regulated industries | Engineering → CMMI/ITIL certification → Config Manager |
| IT Service Manager | ITIL change, release, and configuration management | IT operations → ITIL Foundation → Service Manager |

## Recommended Certifications

| Certification | Cost | Study Time | Relevance to SEN 401 |
| --- | --- | --- | --- |
| ITIL 4 Foundation | ~$200 | 3–5 days | Covers Change Enablement (CCB), Release Management, Configuration Management — directly applicable to banking/telecoms |
| CMMI Associate | ~$300 | 2–4 weeks | Demonstrates SCM process maturity — valued by vendors bidding on government contracts |
| GitHub Foundations | Free | 1–2 days | Certifies Git proficiency — the primary SCM implementation tool |
| AWS/Azure DevOps | ~$150 | 2–4 weeks | Extends SEN 401 DevOps module to cloud platforms |

## Full Glossary of SEN 401 Terms

| Term | Plain Meaning |
| --- | --- |
| Allocated Baseline | Formally approved design — requirements distributed to system components |
| Baseline | A formally approved, locked snapshot of one or more CIs |
| CCB (Change Control Board) | Body with authority to approve, defer, or reject Change Requests |
| CI (Configuration Item) | Any software artefact under formal SCM control |
| CMMI | Capability Maturity Model Integration — process maturity model including SCM |
| Corrective Action | A formal plan to resolve a non-conformance — defines what, who, and when |
| Corrective maintenance | Fixing defects in deployed software that prevent correct operation |
| CSA (Configuration Status Accounting) | Recording and reporting all SCM state information |
| Developmental Baseline | A stable interim snapshot during development |
| Deviation | Approved departure from a specification before the product is built |
| FCA (Functional Configuration Audit) | Verifies software does what requirements specify |
| Functional Baseline | Formally approved requirements — what the system must do |
| IEEE 828 | Standard for Software Configuration Management Planning |
| Impact Analysis | Assessment of what would change and be affected if a CR is approved |
| ISO 10007 | Configuration management guidelines for all engineering domains |
| ITIL | IT service management framework covering change, release, and config management |
| Non-conformance | Failure to meet a specified requirement — must be corrected or waived |
| PCA (Physical Configuration Audit) | Verifies software is built from the exact approved CIs |
| Perfective maintenance | Adding features or improving existing ones |
| Preventive maintenance | Refactoring to prevent future problems |
| Product Baseline | Fully tested, audited version approved for release |
| Regression testing | Running full test suite after a change to verify no breakage |
| SCMP | Software Configuration Management Plan — governing document for all SCM activities |
| SCM Surveillance | Ongoing monitoring of compliance with the SCMP |
| Software Library | Controlled repository holding all authorised versions of all CIs |
| Waiver | Formal acceptance of a known non-conformance after the product is built |

End of SEN 401 Theory Note — Weeks 1–8.

The companion Practical Laboratory Manual applies every concept to the KDU EMS project using Git, GitHub, and GitHub Actions.